Tower Specific Mitigation Measures (400kV: t 253 – 326) (765kV: t 259-340)

| Tower Number |  | Farm Name and Owner Details | Environmental Aspect / Landowner Conditions’ | Fauna / Flora | Wetland | Avi-Fauna | Heritage | Visual | Responsibility |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 765kV | 400V |  |  |  |  |  |  |  |  |
| 259 | 253 | Moddergat 389 KQ - Summer Mania (Pty) Ltd.I Morrisson. | Pruning the trees are preferred to clear felling. Note that all equipment must be disease free. | Vegetation Impact Nationally Protected A erioloba tree species, Tree can only be removed or pruned with a permit from the DAFF.Keep a look out for Boscia albitrunca occurred sporadically within the area. | Generic EMP | 400 Kv : Install Bird Guards above each insulator string and on the earth peaks of all self supporting strain and intermediate (if any) towers – on all towers | Generic EMP | Generic EMP | ECO / Contractor |
| 260 | 254 | Moddergat 389 KQ - Summer Mania (Pty) Ltd.I Morrisson. | Generic EMP |  |  |  |  |  | Contractor |
| 261 | 255 | Moddergat 389 KQ - Summer Mania (Pty) Ltd.I Morrisson. | Generic EMP |  |  |  |  |  | Contractor |
| 262 | 256 | Moddergat 389 KQ - Summer Mania (Pty) Ltd.I Morrisson. | No open fires No poaching or theft Gates to be installed according to game fence standard. All cut wood to be left on site | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Contractor |
| 263 |  | Oskuil 390 KQ /6 - Boerewors and Biltong Mekka CC JA Horn | Two Eskom bridges to be repaired. Construction between April to August to be arranged with owner Cell: 079 295 3808 | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Contractor |
| 264 | 257 | Oskuil 390 KQ /6 - Boerewors and Biltong Mekka CC JA Horn | Two Eskom bridges to be repaired. Construction between April to August to be arranged with owner Cell: 079 295 3808 | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Contractor |
| 265 | 258 | Oskuil 390 KQ /6 - Boerewors and Biltong Mekka CC JA Horn | Two Eskom bridges to be repaired. Construction between April to August to be arranged with owner Cell: 079 295 3808 | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Contractor |
| 266 | 259 | Oskuil 390 KQ /6 - Boerewors and Biltong Mekka CC JA Horn | Located within 500m of a riparian area Two Eskom bridges to be repaired. Construction between April to August to be arranged with owner Cell: 079 295 3808. Bird Impact | Riparian Vegetation | No driving though area. Soil compaction and loss of natural vegetation should be rehabilitated. No activities in watercourses and associated buffer zone. If unavoidable, only a pylon footprint and no access roads can be considered. This is subjected to authorization by means of a water use license. Ensure placement of footprints outside 1:100 year floodlines. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 267 | 260 | Oskuil 390 KQ /6 - Boerewors and Biltong Mekka CC JA Horn | Located within 100m of a riparian area Two Eskom bridges to be repaired. Construction between April to August to be arranged with owner Cell: 079 295 3808 Bird Impact | Generic EMP | Soil compaction, sedimentation and loss of natural vegetation should be rehabilitated. Monitor for establishment of alien invasive vegetation | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 268 | 261 | Oskuil 390 KQ /6 - Boerewors and Biltong Mekka CC JA Horn | Located within 100m of a riparian area Vegetation Impact Pruning the trees are preferred to clear felling. Note that all equipment must be disease free Two Eskom bridges to be repaired. Construction between April to August to be arranged with owner Cell: 079 295 3808 Bird Impact | Protected A erioloba tree species, also classified as Declining: These trees can only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route. Nationally Protected Scelrocarya birrea subsp caffra tree species occur in this area | Mitigation for erosion should be followed. . | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 269 | 262 | Oskuil 390 KQ /5 | Located within 500m of a riparian area Vegetation Impact Pruning the trees are preferred to clear felling. Note that all equipment must be disease free | Protected A erioloba tree species, also classified as Declining: Only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route Nationally Protected Scelrocarya birrea subsp caffra tree species occur in this area | No driving though area. Soil compaction and loss of natural vegetation should be rehabilitated. No activities should take place in the watercourses and associated buffer zone. . | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 270 | 263 | Oskuil 390 KQ /5 | Located within 500m of a riparian area Vegetation Impact Pruning the trees are preferred to clear felling. Note that all equipment must be disease free | Protected A erioloba tree species, also classified as Declining: only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route Nationally Protected Scelrocarya birrea subsp caffra tree species occur in this area | No driving though area. Soil compaction and loss of natural vegetation should be rehabilitated. No activities should take place in the watercourses and associated buffer zone. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 271 |  | Oskuil 390 KQ /5 | Located within 500m of a riparian area Vegetation Impact Pruning the trees are preferred to clear felling. Note that all equipment must be disease free | Protected A erioloba tree species, also classified as Declining: trees can only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route. Protected Scelrocarya birrea subsp caffra tree species occur in this area | No driving though area. Soil compaction and loss of natural vegetation should be rehabilitated. No activities should take place in the watercourses and associated buffer zone. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 272 | 264 | Oskuil 390 KQ /5 | Located within 100m of a riparian area Vegetation Impact Pruning the trees are preferred to clear felling. Note that all equipment must be disease free | Protected A erioloba tree species, also classified as Declining: Only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route. Nationally Protected Scelrocarya birrea subsp caffra tree species occur in this area | Mitigation for erosion should be followed. Monitor for establishment of alien invasive vegetation. . | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 273 | 265 | Oskuil 390 KQ /5 | Located directly within a riparian area. Towers should be moved so they are not located directly within the riparian habitat | Vegetation Impact Protected A erioloba tree species, also classified as Declining: Only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route. Nationally Protected Scelrocarya birrea subsp caffra tree species occur in this area | Located directly within a riparian area. | Move tower | Generic EMP | Generic EMP | ECO / Contractor |
| 274 |  | Oskuil 390 KQ /5 | Located directly within a riparian area. Towers should be moved so they are not located directly within the riparian habitat | Vegetation Impact Protected A erioloba tree species, also classified as Declining: Only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route. Nationally Protected Scelrocarya birrea subsp caffra tree species occur in this area | Located directly within a riparian area. | Move tower | Generic EMP | Generic EMP | ECO / Contractor |
| 275 | 266 | Oskuil 390 KQ /5 | Located within 100m of a riparian area Vegetation Impact Pruning the trees are preferred to clear felling. Note that all equipment must be disease free | Protected A erioloba tree species, also classified as Declining: Only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route. Nationally Protected Scelrocarya birrea subsp caffra tree species occur in this area | Mitigation for erosion should be followed. . | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 276 | 267 | Oskuil 390 KQ /5 | Located within 500m of a riparian area Vegetation Impact Pruning the trees are preferred to clear felling. Note that all equipment must be disease free | Protected A erioloba tree species, also classified as Declining: These trees can only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route. Nationally Protected Scelrocarya birrea subsp caffra tree species occur in this area | No driving though area. Soil compaction and loss of natural vegetation should be rehabilitated. No activities should take place in the watercourses and associated buffer zone. . | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 277 | 268 | Grootkuil 409 KQ / 1 - MM Schoeman | Vegetation Impact Pruning the trees are preferred to clear felling. Note that all equipment must be disease free. | Protected A erioloba tree species, also classified as Declining: Only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route.Nationally Protected Scelrocarya birrea subsp caffra tree species occur in this area | Generic EMP | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 278 | 269 | Grootkuil 409 KQ / 1 - MM Schoeman | Vegetation Impact Pruning the trees are preferred to clear felling. Note that all equipment must be disease free. | Protected A erioloba tree species, also classified as Declining: Only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route.Nationally Protected Scelrocarya birrea subsp caffra tree species occur in this area | Generic EMP | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 279 | 270 | Grootkuil 409 KQ / 1 - MM Schoeman | Vegetation Impact Pruning the trees are preferred to clear felling. Note that all equipment must be disease free. | Protected A erioloba tree species, also classified as Declining: Only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route.Nationally Protected Scelrocarya birrea subsp caffra tree species occur in this area | Generic EMP | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 280 | 271 | Grootkuil 409 KQ / 1 - MM Schoeman | Vegetation Impact Pruning the trees are preferred to clear felling. Note that all equipment must be disease free. | Protected A erioloba tree species, also classified as Declining: Only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route.Nationally Protected Scelrocarya birrea subsp caffra tree species occur in this area | Generic EMP | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 281 | 272 | Grootkuil 409 KQ / 1 - MM Schoeman | Vegetation Impact Pruning the trees are preferred to clear felling. Note that all equipment must be disease free. | Protected A erioloba tree species, also classified as Declining: Only be removed or pruned with a permit from DAFF. It is estimated that about a 100 individuals can occur along the route.Nationally Protected Scelrocarya birrea subsp caffra tree species occur in this area | Generic EMP | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
|  | 273 | Grootkuil 409 KQ / 1 - MM Schoeman | Visual Impact | Generic EMP | Generic EMP | Install BFDs | Generic EMP | Ensure road crossing at right angles as far as possible | ECO / Contractor |
| 282 |  | Grootkuil 409 KQ / 1 - MM Schoeman | Visual Impact | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Ensure road crossing at right angles as far as possible | ECO / Contractor |
| 283 | 274 | Grootkuil 409 KQ / 1 - M Morrison | Trees to be cut in 1 metre stumps and be left on site. Property owner details: Tel: 012- 664 4764 / 083 269 8066 | Follow Generic CEMP | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 284 | 275 | Grootkuil 409 KQ / 1 - M Morrison | Trees to be cut in 1 metre stumps and be left on site. Property owner details: Tel: 012- 664 4764 / 083 269 8066 | Follow Generic CEMP | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 285 |  | Grootkuil 409 KQ / 1 - M Morrison | Trees to be cut in 1 metre stumps and be left on site. Property owner details: Tel: 012- 664 4764 / 083 269 8066 | Follow Generic CEMP | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 286 | 276 | Grootkuil 409 KQ / 3 - M Morrison | Located within 500m of a riparian area. Trees to be cut in 1 metre stumps and be left on site. Property owner details: Tel: 012- 664 4764 / 083 269 8066 | Follow Generic CEMP | No driving through area. Soil compaction and loss of natural vegetation should be rehabilitated. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 287 | 277 | Grootkuil 409 KQ / 4- Rustenburg Platinum Mines | Located within 500m of a riparian area Access to the mining area should be arranged with Rustenburg Platinum Mines | Generic EMP | No driving through area. Soil compaction and loss of natural vegetation should be rehabilitated. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 288 | 278 | Grootkuil 409 KQ / 4- Rustenburg Platinum Mines | Located within 100m of a riparian area Access to the mining area should be arranged with Rustenburg Platinum Mines | Monitor for establishment of alien invasive vegetation. | Mitigation for erosion should be followed. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
|  | 279 | Grootkuil 409 KQ / 4- Rustenburg Platinum Mines | Located within 500m of a riparian area Access to the mining area should be arranged with Rustenburg Platinum Mines | Generic EMP | No driving through area. Soil compaction and loss of natural vegetation should be rehabilitated. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 289 |  | Grootkuil 409 KQ / 5 - Rustenburg Platinum Mines | Located within 500m of a riparian area Access to the mining area should be arranged with Rustenburg Platinum Mines | Generic EMP | No driving through area. Soil compaction and loss of natural vegetation should be rehabilitated. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 290 |  | Grootkuil 409 KQ / 5 - Rustenburg Platinum Mines | Located within 500m of a riparian area Access to the mining area should be arranged with Rustenburg Platinum Mines | Generic EMP | No driving through area. Soil compaction and loss of natural vegetation should be rehabilitated. | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
|  | 280 | Wildebeeslaagte 411 KQ / 10 - Phufane Game Lodge CC Mr. O.F. Mahomed | Social Issues Game farming on property. Comply with terms and conditions as agreed upon with the affected landowner during servitude negotiation. Only affected trees to be cleared. No grass cutting. Final profile to be sent to owner No gates to be installed Entry to be authorised. Visitors/contractors to report to office. Indemnity forms to be signed due to hunting taking place on property. Contact details: Mr. Mahomed / office Cell: 082 778 6100 / 014-784 0146 | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Eskom, Contractor and ECO |
| 291 | 281 | Wildebeeslaagte 411 KQ / 10 - Phufane Game Lodge CC Mr. O.F. Mahomed | Social Issues Game farming on property. Comply with terms and conditions as agreed upon with the affected landowner during servitude negotiation. Only affected trees to be cleared. No grass cutting. Final profile to be sent to owner No gates to be installed Entry to be authorised. Visitors/contractors to report to office. Indemnity forms to be signed due to hunting taking place on property. Contact details: Mr. Mahomed / office Cell: 082 778 6100 / 014-784 0146 | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Eskom, Contractor and ECO |
| 292 | 282 | Wildebeeslaagte 411 KQ / 10 - Phufane Game Lodge CC | Social Issues Game farming on property. Comply with terms and conditions as agreed upon with the affected landowner during servitude negotiation. Only affected trees to be cleared. No grass cutting. Final profile to be sent to owner No gates to be installed Entry to be authorised. Visitors/contractors to report to office. Indemnity forms to be signed due to hunting taking place on property. Contact details: Mr. Mahomed / office Cell: 082 778 6100 / 014-784 0146 Vegetation Impact Position: The bulbous plant Ammocharis corranica (Ground lily / Seeroogbol) occur in great numbers in this portion of the line | Contractors must be made aware of the risk and take precautionary action when these plants are handled | Generic EMP | Generic EMP | Generic EMP | Generic EMP | Eskom, Contractor and ECO |
| 293 | 283 | Wildebeeslaagte 411 KQ / 0 | Located within 500m of a riparian area | Generic EMP | Follow best practice principles | Generic EMP | Generic EMP | Generic EMP | Eskom, Contractor and ECO |
| 294 | 284 | Wildebeeslaagte 411 KQ / 0 | Follow Generic EMP |  |  |  |  |  |  |
| 295 | 285 | Wildebeeslaagte 411 KQ / 0 | Heritage Impact Relative remains from recent past Farmstead house foundations | Generic EMP | Generic EMP | Generic EMP | The remains are in close proximity of the proposed pylon - structures are outside the pylon foundations. Construction of access road underneath the power lines should avoid farmstead structures and associated built environment. | Generic EMP | ECO / Contractor |
| 296 |  | Wildebeeslaagte 411 KQ / 0 | Heritage Impact Relative remains from recent past Farmstead house foundations | Generic EMP | Generic EMP | Generic EMP | The remains are in close proximity of the proposed pylon - structures are outside the pylon foundations. Construction of access road underneath the power lines should avoid farmstead structures and associated built environment. | Generic EMP | ECO / Contractor |
| 297 | 286 | Wildebeeslaagte 411 KQ / 0 | Heritage Impact Relative remains from recent past Farmstead house foundations | Generic EMP | Generic EMP | Generic EMP | The remains are in close proximity of the proposed pylon - structures are outside the pylon foundations. Construction of access road underneath the power lines should avoid farmstead structures and associated built environment. | Generic EMP | ECO / Contractor |
| 298 | 287 | Wildebeeslaagte 411 KQ / 0 | Generic EMP |  |  |  |  |  | Contractor |
| 299 | 288 | Wildebeeslaagte 411 KQ / 0 | Generic EMP |  |  |  |  |  | Contractor |
| 300 | 289 | Wildebeeslaagte 411 KQ / 0 | Generic EMP |  |  |  |  |  | Contractor |
| 301 | 290 | Wildebeeslaagte 411 KQ / 0 | Generic EMP |  |  |  |  |  | Contractor |
| 302 | 291 | Wildebeeslaagte 411 KQ / 0 | Vegetation Impact Position: The bulbous plant Ammocharis corranica (Ground lily / Seeroogbol) occur in great numbers in this portion of the line. Heritage Impact Relative remains of recent past, farm buildings. | Contractors must be made aware of the risk and take precautionary action when these plants are handled | Generic EMP | Generic EMP | The remains are outside the development footprint and underneath the existing power lines. Construction activities should avoid structures and building foundations. | Generic EMP | ECO / Contractor |
| 303 |  | Nooitgedacht 11 JQ / 0 - RSA Government | Heritage Impact Relative remains of recent past, farm buildings | Generic EMP | Generic EMP | Generic EMP | The remains are outside the development footprint and underneath the existing power lines. Construction activities should avoid structures and building foundations. | Generic EMP | ECO / Contractor |
| 304 | 392 | Nooitgedacht 11 JQ / 0 - RSA Government | Generic EMP |  |  |  |  |  | Contractor |
| 305 | 393 | Nooitgedacht 11 JQ / 0 - RSA Government | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 306 | 394 | Nooitgedacht 11 JQ / 0 - RSA Government | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 307 | 395 | Nooitgedacht 11 JQ / 0 - RSA Government | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 308 | 396 | Nooitgedacht 11 JQ / 0 - RSA Government | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 309 | 397 | Nooitgedacht 11 JQ / 0 RSA Government | The Declining plant species Boophane distichia was observed at: S25 02.036 E27 14.328 Only one individual was observed. However, it is thought that more individuals could occur sporadically along the line. | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur A general permit must be obtained from LEDET to be able to remove these plants if found within the construction footprint. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor / Eskom |
| 310 | 398 | Nooitgedacht 11 JQ / 0 RSA Government | The Declining plant species Boophane distichia was observed at: S25 02.036 E27 14.328 Only one individual was observed. However, it is thought that more individuals could occur sporadically along the line. | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur A general permit must be obtained from LEDET to be able to remove these plants if found within the construction footprint. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor / Eskom |
| 311 | 399 | Nooitgedacht 11 JQ / 0 - RSA Government | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 312 | 300 | Nooitgedacht 11 JQ / 0 - RSA Government | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 313 | 301 | Nooitgedacht 11 JQ / 0 - RSA Government | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 314 | 302 | Nooitgedacht 11 JQ / 0 - RSA Government | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 315 | 303 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Heritage Impact Relative remains of recent past. House building with several livestock enclosures/ kraals (animal husbandry- agricultural activities) Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | These trees can only be removed or pruned with a permit from the Department of Forestry and Fishery (DAFF). It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Structures of relative recent past are not protected in terms of the National Heritage Act 25 of 1999. Construction activities should consider power line deviation, since the buildings will be underneath the power line. | Generic EMP | ECO / Contractor |
| 316 |  | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Heritage Impact Relative remains of recent past. House building with several livestock enclosures/ kraals (animal husbandry- agricultural activities) Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | These trees can only be removed or pruned with a permit from the Department of Forestry and Fishery (DAFF). It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Structures of relative recent past are not protected in terms of the National Heritage Act 25 of 1999. Construction activities should consider power line deviation, since the buildings will be underneath the power line. | Generic EMP | ECO / Contractor |
| 317 | 304 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Trees can only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 318 | 305 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Trees can only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 319 | 306 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Trees can only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 320 | 307 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Trees can only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 321 | 308 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Trees can only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 322 | 309 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Trees can only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 323 | 310 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Trees can only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 324 |  | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Visual Impact Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Trees can only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Ensure road crossing at right angles as far as possible | ECO / Contractor |
| 325 | 311 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Visual Impact Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Trees can only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Ensure road crossing at right angles as far as possible | ECO / Contractor |
| 326 | 312 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Trees can only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 327 | 313 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Trees can only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 328 | 314 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Trees can only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | Generic EMP | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 329 | 315 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Located within 500m of a riparian area. Vegetation Impact Nationally Protected Combretum imberbe tree species may occur | Trees can only be removed or pruned with a permit from DAFF. It is estimated that about 300* individuals can occur along the route. | No driving in area. Soil compaction and loss of natural vegetation should be rehabilitated. | Generic EMP | Generic EMP | Generic EMP | ECO / Contractor |
| 330 | 316 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Located within 500m of a riparian area. | Generic EMP | No driving in area. Soil compaction and loss of natural vegetation should be rehabilitated. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
|  | 317 | Varkfontein 13 JQ / 7 - Republic of Bophuthatswana | Located within 500m of a riparian area. | Generic EMP | No driving in area. Soil compaction and loss of natural vegetation should be rehabilitated. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 331 |  | Koedoesspruit 33 JQ - RSA Government | Towers should be moved they are not located directly within the drainage line. | Generic EMP | Located directly within a riparian area. | Move Tower | Generic EMP | Generic EMP | ECO / Contractor |
| 332 | 318 | Koedoesspruit 33 JQ - RSA Government | Located within 100m of a riparian area. | Generic EMP | Mitigation for erosion should be followed. Soil compaction, sedimentation and loss of natural vegetation should be rehabilitated. Monitor for establishment of alien invasive vegetation. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 333 | 319 | Koedoesspruit 33 JQ - RSA Government | Located within 500m of a riparian area. | Generic EMP | No driving in area. Soil compaction and loss of natural vegetation should be rehabilitated. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 334 | 320 | Koedoesspruit 33 JQ - RSA Government | Located within 500m of a riparian area. Take note: falls in the NW Gauteng Bushveld Focus Area | Generic EMP | No driving in area. Soil compaction and loss of natural vegetation should be rehabilitated. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 335 | 321 | Koedoesspruit 33 JQ - RSA Government | Located within 500m of a riparian area. Take note: falls in the NW Gauteng Bushveld Focus Area | Generic EMP | No driving in area. Soil compaction and loss of natural vegetation should be rehabilitated. | Install BFDs | Ensure road crossing at right angles as far as possible | Generic EMP | ECO / Contractor |
| 336 | 322 | Koedoesspruit 33 JQ - RSA Government | Located within 500m of a riparian area. Visual Impact Take note: falls in the NW Gauteng Bushveld Focus Area | Generic EMP | No driving in area. Soil compaction and loss of natural vegetation should be rehabilitated. | Install BFDs | Ensure road crossing at right angles as far as possible | Ensure road crossing at right angles as far as possible | ECO / Contractor |
| 337 | 323 | Koedoesspruit 33 JQ - RSA Government | Located within 100m of a riparian area. Take note: falls in the NW Gauteng Bushveld Focus Area | Generic EMP | Mitigation for erosion should be followed. Soil compaction, sedimentation and loss of natural vegetation should be rehabilitated. Monitor for establishment of alien invasive vegetation. | Install BFDs | Generic EMP | Generic EMP | ECO / Contractor |
| 338 | 324 | Koedoesspruit 33 JQ - RSA Government | Take note: falls in the NW Gauteng Bushveld Focus Area | Generic EMP | Generic EMP | Install BFDs | Generic EMP | Generic EMP | Contractor |
| 339 | 325 | Koedoesspruit 33 JQ - RSA Government | Take note: falls in the NW Gauteng Bushveld Focus Area | Generic EMP | Generic EMP | Install BFDs | Generic EMP | Generic EMP | Contractor |
| 340 | 326 | Koedoesspruit 33 JQ - RSA Government | Take note: falls in the NW Gauteng Bushveld Focus Area | Generic EMP | Generic EMP | Install BFDs | Generic EMP | Generic EMP | Contractor |